🍋 LemonCheck

AI-Powered Used Car Deal Analyzer

Work Sample — Solutions Engineer Portfolio Project

Full Project Playbook · v1.0

# 1. Project Overview

LemonCheck is an AI-powered web application that answers the question every car buyer asks: "Is this a good deal?" Paste a listing URL, and LemonCheck's Claude-powered agent fetches real market data, analyzes comparable listings, and returns a plain-English deal scorecard in under 30 seconds.

🎯 One-liner: The honest car guy friend you never had — available 24/7, powered by AI.

## Why This Project

This is not a demo for the sake of a demo. Car buyers on Reddit (r/askcarsales, r/carbuying) spend hours cross-referencing platforms and asking strangers if a price is fair. No tool today combines live market data, natural language analysis, and a clear deal verdict in one place. LemonCheck fills that gap.

## Project Scores

| Metric | Score | Notes |
| --- | --- | --- |
| Recruiter Impact | 9.5 / 10 | Demonstrates agentic AI, MCP, real data pipeline |
| Real-World Usefulness | 9 / 10 | Solves a daily problem millions face |
| 1-Week Buildability | 8 / 10 | Tight but achievable with focused sprints |

## What It Proves to Recruiters

| Skill Area | What LemonCheck Demonstrates |
| --- | --- |
| Agentic AI | Multi-step Claude agent with real tool-use loops (MCP) |
| MCP Integration | Custom MCP server with 3 live data tools |
| Full-Stack Build | React frontend + FastAPI backend + Supabase auth, fully deployed |
| Product Thinking | Usage gating, demo mode, onboarding UX — not just a script |
| Domain Expertise | Automotive knowledge embedded in prompt engineering |
| SE Positioning | End-to-end system you can demo, explain, and extend live |

# 2. Product Definition

## Final Form

LemonCheck is a public-facing, mobile-responsive web application deployed to a live URL. No install required. Recruiters click a link — it works.

| Layer | Technology |
| --- | --- |
| Frontend | React + Vite — mobile-responsive, deployed on Vercel |
| Backend | Python FastAPI — async, easy to document, deployed on Railway |
| AI Engine | Claude Sonnet 4 via Anthropic API with MCP tool orchestration |
| Database / Auth | Supabase — Postgres + magic link auth, free tier |
| Domain (temp) | lemoncheck.vercel.app (purchase lemoncheck.ai when viable) |

## Access & Monetization Model

Recommended approach: 1 free analysis → email signup required → 5 free analyses/month post-signup.

Rationale:

- Recruiters and real users see a full working analysis before hitting any gate — the 'wow moment' is unblocked

- Email capture builds a real user list during your job search — '50+ active users' is a legitimizing interview data point

- 5/month post-signup is enough for any real car shopper without requiring a payment system build

- Future Pro tier (unlimited + price alerts + history) can be designed into the UI as grayed-out features now

Demo Mode (critical for job search):

- URL param ?demo=true bypasses all gates and returns a cached real-looking analysis

- Hand recruiters the demo link — zero friction, zero paywall

- Real users who find it organically hit the normal email gate

## The Three UI States

- Landing / Input — clean URL field, VIN input alternative, 3-icon value prop explainer

- Loading — animated 'Researching 47 comparable listings...' progress states (makes 8-second waits feel fast)

- Deal Report Card — the money screen (see below)

## Deal Report Card — Output Spec

Every analysis returns a structured card containing:

- Big letter grade: A / B / C / D / F with color coding

- Price verdict: 'This car is priced $1,200 below market for a 2019 Honda Accord EX with 58k miles in NJ'

- Red Flags — expandable list of concerns flagged by the agent

- Green Flags — positive signals identified

- 3 Comparable Listings — side-by-side comps with links

- Negotiation Talking Points — plain English, ready to use at the lot

- Share button — unique URL per analysis (great for sharing with a spouse or friend)

# 3. Architecture

## System Flow

User enters listing URL or VIN ↓ React Frontend (Vercel) ↓ FastAPI Backend (Railway) ↓ MCP Tool Orchestrator ├─ web_fetch tool → scrape listing page ├─ search_comps tool → find comparable listings ├─ vin_decode tool → NHTSA free public API └─ price_lookup tool → market range data ↓ Claude API (Sonnet 4) [system: expert car analyst · tools: 4 MCP tools] ↓ Structured JSON output → Deal Report Card rendered in UI

## MCP Tools Detail

| Tool | Description |
| --- | --- |
| web_fetch | httpx + BeautifulSoup scraper — extracts year, make, model, trim, mileage, price, location, days on market, dealer vs. private party from CarGurus / AutoTrader listing pages |
| vin_decode | Calls NHTSA free public API (vpic.nhtsa.dot.gov) — zero cost, no API key required — returns full vehicle spec from VIN |
| search_comps | SerpAPI or Brave Search API (both free tier) — finds 3–5 comparable listings across platforms |
| price_lookup | Market range lookup — returns median, low, high price for year/make/model/trim/mileage/region combination |

## Claude Prompt Chain

The agent runs a two-step chain:

- Step 1 — Data Enrichment: Claude uses tools in a loop to gather listing data and comparable listings

- Step 2 — Analysis: Claude receives all gathered data and produces a structured JSON deal report

Key system prompt elements:

- Persona: 'You are an expert independent car buyer's agent with 20 years of experience...'

- Force JSON output via strict schema definition

- Instructions to calculate price delta vs. market median

- Make/model-specific known issues awareness (e.g., high-mileage Honda transmission concerns)

- Red flag detection: salvage mentions, no CarFax language, dealer markup patterns, days-on-market anomalies

# 4. 5-Day Build Sprint

| Day | Focus | Deliverables |
| --- | --- | --- |
| Day 1 | Data Layer & MCP Tools | web_fetch scraper · VIN decode (NHTSA API) · comparable listing search (SerpAPI/Brave) · normalized data output |
| Day 2 | Claude Prompt Chain | 2-step agent chain · system prompt (expert car analyst persona) · structured JSON schema · deal scoring logic |
| Day 3 | Auth + Usage Gating | Supabase magic link auth · usage counter (5 free/month) · ?demo=true bypass param · FastAPI middleware |
| Day 4 | Frontend UI | Landing page · loading states · Deal Report Card (letter grade, price delta, red/green flags, comps, negotiation tips) |
| Day 5 | Polish, Deploy & Demo Assets | Vercel deploy · Railway backend · Loom walkthrough · README with architecture diagram · /case-study page |

## Day 1 — Data Layer & MCP Tools

Goal: Be able to fetch real data from a listing URL and normalize it into a clean structure.

- Build web_fetch MCP tool using httpx + BeautifulSoup

- Extract: year, make, model, trim, mileage, price, location, days on market, dealer vs. private

- Build vin_decode tool using NHTSA free API

- Endpoint: https://vpic.nhtsa.dot.gov/api/ — no key required

- Build search_comps tool using SerpAPI or Brave Search free tier

- Test all three independently — verify clean structured data output

## Day 2 — Claude Prompt Chain

Goal: Claude produces a reliable, consistently formatted deal analysis from raw data.

- Define JSON output schema: grade, price_delta, red_flags[], green_flags[], comps[], negotiation_points[]

- Write system prompt with car expert persona and analysis instructions

- Build two-step chain: data enrichment loop → analysis call

- Test with 10 real listings — tune prompt for consistency

## Day 3 — Auth + Usage Gating

Goal: Email gate working end-to-end, demo mode bypass working.

- Supabase Auth setup: magic link login (no password, frictionless for users)

- FastAPI middleware: check demo param → check auth → check usage count

- user_usage table in Supabase: track analyses per user per month

- ?demo=true returns pre-cached real-looking result, bypasses all checks

## Day 4 — Frontend UI

Goal: A UI you're proud to send a recruiter. Three states: landing, loading, report card.

- Landing: clean input, value prop explainer, example output teaser

- Loading: animated progress messages ('Searching 47 comparable listings...')

- Report Card: letter grade hero, price verdict, flags (expandable), 3 comps, negotiation tips

- Mobile-first layout — car research happens on phones

- Share button generates unique permalink per analysis

## Day 5 — Polish, Deploy & Demo Assets

Goal: Live URL, recruiter-ready demo, documentation complete.

- Deploy frontend to Vercel: vercel deploy (15 min)

- Deploy backend to Railway: connect GitHub repo, done

- Record 90-second Loom: real listing → analysis walkthrough

- Write README with architecture diagram, problem statement, tech decisions

- Build /case-study page within the app — explains what you built and why (recruiter artifact inside the product)

# 5. Recommended Folder Structure

This structure is designed for CoWork — clean separation of concerns, easy to navigate for review, explanation, and extension.

| 📁 lemoncheck/ | Root project directory |
| --- | --- |
| 📄 README.md | Project overview, setup instructions, architecture diagram |
| 📄 .env.example | All required environment variables documented (no secrets) |
| 📄 docker-compose.yml | Local dev environment — frontend + backend + Supabase |
| 📄 |  |
| 📁 frontend/ | React + Vite web application |
| 📁 src/ | All source code |
| 📁 components/ | Reusable UI components |
| 📄 DealCard.jsx | Deal Report Card — letter grade, flags, comps |
| 📄 SearchInput.jsx | URL + VIN input with validation |
| 📄 LoadingStates.jsx | Animated progress messages |
| 📄 ComparableListings.jsx | 3-up comp cards |
| 📄 NegotiationTips.jsx | Expandable tips section |
| 📁 pages/ | Route-level page components |
| 📄 Home.jsx | Landing page with input |
| 📄 Analysis.jsx | Analysis results page |
| 📄 CaseStudy.jsx | Recruiter-facing case study page |
| 📄 Login.jsx | Magic link auth page |
| 📁 hooks/ | Custom React hooks |
| 📄 useAnalysis.js | API call + loading state management |
| 📄 useAuth.js | Supabase auth state |
| 📄 useUsageGate.js | Free tier check logic |
| 📁 lib/ | Utilities and API clients |
| 📄 supabase.js | Supabase client init |
| 📄 api.js | Backend API call wrappers |
| 📁 styles/ | Global CSS and design tokens |
| 📁 public/ | Static assets — favicon, OG images |
| 📄 index.html | App entry point |
| 📄 vite.config.js | Vite configuration |
| 📄 |  |
| 📁 backend/ | Python FastAPI application |
| 📄 main.py | FastAPI app entry — routes, CORS, middleware |
| 📄 requirements.txt | All Python dependencies |
| 📁 routers/ | API route handlers |
| 📄 analysis.py | POST /analyze — main analysis endpoint |
| 📄 auth.py | Auth validation + usage gating middleware |
| 📄 demo.py | GET /demo — cached demo response |
| 📁 services/ | Business logic layer |
| 📄 claude_agent.py | Two-step Claude prompt chain orchestrator |
| 📄 usage_tracker.py | Supabase usage count read/write |
| 📄 cache.py | Analysis result caching (Redis or in-memory) |
| 📁 mcp/ | MCP server and all tool definitions |
| 📄 server.py | MCP server setup — tool registration |
| 📁 tools/ | Individual MCP tool implementations |
| 📄 web_fetch.py | Listing scraper — httpx + BeautifulSoup |
| 📄 vin_decode.py | NHTSA API integration |
| 📄 search_comps.py | SerpAPI / Brave Search comparable listings |
| 📄 price_lookup.py | Market range data aggregation |
| 📁 prompts/ | All Claude prompts as versioned text files |
| 📄 system_prompt.txt | Car analyst persona + instructions |
| 📄 analysis_schema.json | JSON output schema definition |
| 📄 enrichment_prompt.txt | Step 1 data gathering prompt |
| 📁 models/ | Pydantic data models |
| 📄 analysis.py | AnalysisRequest, DealReport, CompListing models |
| 📄 user.py | User, UsageRecord models |
| 📁 tests/ | All test files |
| 📄 test_tools.py | MCP tool unit tests with mock data |
| 📄 test_agent.py | Claude chain integration tests |
| 📄 test_api.py | API endpoint tests |
| 📁 fixtures/ | Sample listings, expected outputs for tests |
| 📄 |  |
| 📁 docs/ | Documentation — for review and recruiter reference |
| 📄 architecture.md | System design decisions and diagrams |
| 📄 prompt-engineering.md | Claude prompt iteration log — what worked and why |
| 📄 mcp-tools.md | MCP tool API reference |
| 📄 api-reference.md | FastAPI endpoint documentation |
| 📄 decisions.md | ADR (Architecture Decision Records) — key choices explained |
| 📄 |  |
| 📁 scripts/ | One-off utility scripts |
| 📄 seed_demo.py | Generate + cache demo analysis result |
| 📄 test_listings.py | Batch test against 20 real listings |
| 📄 check_accuracy.py | Compare LemonCheck grades vs. actual purchase outcomes |

# 6. CoWork Setup Instructions

The following section contains the exact instructions to paste into CoWork to initialize the LemonCheck project correctly.

## Step 1: CoWork System Instructions

Paste this into CoWork's 'Instructions' or 'System Prompt' field before starting:

You are a senior full-stack AI engineer helping build LemonCheck — an AI-powered used car deal analyzer. The tech stack is: React + Vite (frontend), Python FastAPI (backend), Claude Sonnet 4 via Anthropic API with MCP tool orchestration, and Supabase for auth and database. The project is deployed on Vercel (frontend) and Railway (backend). IMPORTANT CONTEXT: - This is a portfolio/work sample project for a Solutions Engineer job search transition from AV to AI - Code quality and documentation matter as much as functionality — recruiters will review this - Every file should include a clear docstring/comment explaining what it does and why - The /docs folder must stay updated as we build FOLDER STRUCTURE: Follow the exact structure defined in the project playbook document. Never create files outside this structure without asking first. CODE STANDARDS: - Python: type hints everywhere, Pydantic models for all data, async/await throughout - React: functional components + hooks only, no class components - All secrets via environment variables, never hardcoded - Write tests alongside every new feature When I ask you to 'explain' any file or component, give me a plain-English walkthrough as if presenting to a non-technical recruiter, then a technical deep-dive. Always keep both levels ready.

## Step 2: First Prompt to Send

After pasting the system instructions, send this as your first message:

Let's initialize the LemonCheck project. Please do the following in order: 1. Create the complete folder structure exactly as defined in the playbook (all folders and placeholder files with descriptive comments) 2. Set up the React + Vite frontend project in the /frontend directory 3. Set up the FastAPI backend project in the /backend directory with requirements.txt 4. Create a .env.example file documenting every environment variable we will need: - ANTHROPIC_API_KEY - SUPABASE_URL - SUPABASE_ANON_KEY - SERPAPI_KEY (or BRAVE_SEARCH_KEY) - DEMO_MODE_SECRET 5. Create the Supabase schema SQL for two tables: users_usage (user_id, analysis_count, month) and analyses (id, user_id, listing_url, result_json, created_at) 6. Write the README.md with project overview, problem statement, tech stack, and setup instructions After each step confirm what was created before moving to the next.

## Subsequent Build Prompts (Day by Day)

Use these as starting prompts for each day's session:

Day 1 Prompt — MCP Tools

Today we build the MCP data layer. Start with backend/mcp/tools/web_fetch.py: Build a function that takes a CarGurus or AutoTrader listing URL, fetches the page with httpx, parses it with BeautifulSoup, and returns a normalized dict with: year, make, model, trim, mileage, price, location, days_on_market, seller_type (dealer/private). Then build vin_decode.py using the NHTSA API. Then build search_comps.py. Write a test for each in backend/tests/test_tools.py with fixture data. Update docs/mcp-tools.md as you go.

Day 2 Prompt — Claude Chain

Today we build the Claude agent. Build backend/services/claude_agent.py with a two-step chain: Step 1: enrichment loop using the MCP tools we built yesterday. Step 2: analysis call that takes the enriched data and returns a structured DealReport JSON object. The system prompt lives in backend/prompts/system_prompt.txt — write it as an expert car analyst persona. The output schema lives in backend/prompts/analysis_schema.json — define all fields. Test with 3 real CarGurus URLs and show me the output. Document prompt iteration notes in docs/prompt-engineering.md.

Day 3 Prompt — Auth & Gating

Today we build auth and usage gating. Set up Supabase magic link auth. Build backend/routers/auth.py with middleware that: checks for ?demo=true param (bypass all gates), validates Supabase JWT, checks usage count in user_usage table (max 5/month), returns 402 with clear message if limit reached. Build backend/routers/demo.py that returns a pre-cached analysis result. Run scripts/seed_demo.py to generate and cache a real demo result. Test all three paths: demo, authenticated under limit, authenticated over limit.

Day 4 Prompt — Frontend

Today we build the full frontend UI. Three pages: Home (landing + input), Analysis (report card), CaseStudy (recruiter brief). The DealCard component is the hero — build it first. It needs: letter grade (large, color-coded), price verdict sentence, red flags (expandable), green flags (expandable), 3 comparable listing cards, negotiation talking points, share button. Loading state should have animated text that cycles through: 'Fetching listing data...', 'Searching comparable listings...', 'Running deal analysis...' with a progress bar. Mobile-first. The app should look excellent on a 375px phone screen. Use a dark, premium design aesthetic — this is a tool for serious buyers, not a toy.

Day 5 Prompt — Deploy & Polish

Today we ship. Deploy frontend to Vercel and backend to Railway. Then: add a /case-study route that explains what LemonCheck is, the problem it solves, the tech stack, key decisions made, and what you'd build next. Write it as a narrative, not bullet points. Finalize README.md with setup instructions and architecture diagram (ASCII or Mermaid). Update docs/decisions.md with 3 key architecture decisions and why we made them. Final check: run through ?demo=true on mobile and desktop, confirm it looks great. Give me the live URL.

# 7. Recruiter Positioning Strategy

## What to Say in Applications

"I built LemonCheck — an AI agent that tells you in 30 seconds whether a used car listing is a good deal. It uses Claude's API with custom MCP tool orchestration to fetch live market data, decode VINs, and find comparable listings, then synthesizes it into a plain-English deal scorecard. Built end-to-end in one week: React frontend, FastAPI backend, Supabase auth, deployed on Vercel/Railway."

## What It Signals by Company Type

| Target Company | What LemonCheck Signals |
| --- | --- |
| AI / Anthropic-adjacent | Deep understanding of agentic tool-use, MCP, structured outputs, prompt engineering |
| SaaS Companies | Ability to design and ship a real product: auth, usage gating, UX, deployment |
| Hardware / Auto-Tech | Domain expertise combined with AI integration — rare combination |
| ML / Computer Vision | Multi-step inference pipeline, structured data extraction, real-world grounding |
| Enterprise / B2B | System design thinking, API design, scalability awareness in architecture choices |

## Interview Talking Points

- 'The hardest part was prompt engineering — getting consistent JSON output from the analysis step required 3 iterations of the schema and system prompt.'

- 'I chose MCP over direct API calls because it mirrors how enterprise AI integrations actually work — tools are declarative and swappable.'

- 'The demo mode ?demo=true param was a deliberate product decision — I wanted recruiters to see it frictionlessly without compromising the real user funnel.'

- 'Next version: Claude Vision to read window sticker photos — eliminates the URL entry step entirely for mobile-first users.'

## Stretch Goals to Mention (Not Required to Build)

- Price drop alerts — email notification when a saved listing drops in price

- Saved analysis history — logged-in users can review past analyses

- Multi-car comparison — analyze 3 listings side by side

- Claude Vision for window sticker / VIN plate photo input

- iOS share sheet integration — share a listing directly from CarGurus app

🍋 LemonCheck — Work Sample Playbook v1.0

Built to get hired. Designed to actually help people.